## Slide 1: Meeting Materials for QDrone Project Regular Internal Meeting

## Slide 2: Regular Internal Meeting for QDrone Project
Jan 7 2019
4PM at PSE 312
Jungwon Kang, Zahra Arjmandi, Kunwoo Park
Gunho Sohn

## Slide 3: Prerequisites for Pursuing Project
Software
  Matlab
  C++
  Ubuntu
  ROS
Theory (for backend: state estimation from sensor measurement)
  EKF
  MSCKF
  Smoothing
Sensor
  GPS
  IMU
  Camera
  LiDAR

## Slide 4: Tasks
Task 0: Building Systems
Task 1: Localization
Task 2: SLAM
Task 3: Navigation

## Slide 5: Task 0: Building Systems
DJI M100
(basic setup)
DJI M100
(payload integration)
DJI M600 + Gimbal
(basic setup)
DJI M600 + Gimbal
(payload integration)
Simulator
Localization
(range-based)
Navigation
(by just predefined via-point following)
SLAM
Navigation
(by next-best-view point selection)
Building Systems
Localization & Mapping
Navigation
Building Complete Systems
Done!
Done!

## Slide 6: Task 1: Localization
DJI M100
(basic setup)
DJI M100
(payload integration)
DJI M600 + Gimbal
(basic setup)
DJI M600 + Gimbal
(payload integration)
Simulator
Localization
(range-based)
Navigation
(by just predefined via-point following)
SLAM
Navigation
(by next-best-view point selection)
Building Systems
Localization & Mapping
Navigation
Following Predefined Via-Points
In-progress

## Slide 7: Task 2: SLAM
DJI M100
(basic setup)
DJI M100
(payload integration)
DJI M600 + Gimbal
(basic setup)
DJI M600 + Gimbal
(payload integration)
Simulator
Localization
(range-based)
Navigation
(by just predefined via-point following)
SLAM
Navigation
(by next-best-view point selection)
Building Systems
Localization & Mapping
Navigation
Building a Map

## Slide 8: Task 3: Navigation
DJI M100
(basic setup)
DJI M100
(payload integration)
DJI M600 + Gimbal
(basic setup)
DJI M600 + Gimbal
(payload integration)
Simulator
Localization
(range-based)
Navigation
(by just predefined via-point following)
SLAM
Navigation
(by next-best-view point selection)
Building Systems
Localization & Mapping
Navigation
Building a Map by Next-Best-View Point Selection

## Slide 9: Meeting Results: What to do
Common
  Basic setup for 'DJI M600 + Gimbal' (primarily by Zahra & Kunwoo)
Zahra
  Understanding Kunwoo's EKF-based UWB localization code (including EKF)
Kunwoo
  Sending thesis and experiment plan to prof. Sohn
  Writing a paper for ISPRS Geospatial Week 2019
Jungwon
  Writing a paper for IROS 2019

## Slide 10: Future Plan
Jungwon's Rough Suggestion for Future Plan
Jungwon: supports Kunwoo & Zahra mainly in technical issues.
UWB-Inertial Odometry (UIO)
▪ EKF-based UIO and/or DOP
▪ MSCKF-based UIO and/or DOP
Localization with UIO + GPS switching
Kunwoo (primarily UAV localization)
Zahra (primarily semantic SLAM)
Conventional SLAM
▪ Using vision and/or LiDAR
▪ ORB2
Semantic SLAM
▪ Fusion with deep