## Slide 1: Meeting Materials for QDrone Project Regular Internal Meeting

## Slide 2: Regular Internal Meeting for QDrone Project
Jan 7 2019
4PM at PSE 312
Participant: Jungwon Kang, Zahra Arjmandi, Kunwoo Park

## Slide 3: Prerequisites for Pursuing Project
Software
  Matlab
  C++
  Ubuntu
  ROS
Theory (for backend: state estimation from sensor measurement)
  EKF
  MSCKF
  Smoothing
Sensor
  GPS
  IMU
  Camera
  LiDAR

## Slide 4: Tasks
Task 0: Building Systems
Task 1: Localization
Task 2: SLAM
Task 3: Navigation

## Slide 5: Task 0: Building Systems
DJI M100
(basic setup)
DJI M100
(payload integration)
DJI M600 + Gimbal
(basic setup)
DJI M600 + Gimbal
(payload integration)
Simulator
Localization
(range-based)
Navigation
(by just predefined via-point following)
SLAM
Navigation
(by next-best-view point selection)
Building Systems
Localization & Mapping
Navigation
Building Complete Systems
Done!
Done!

## Slide 6: Task 1: Localization
DJI M100
(basic setup)
DJI M100
(payload integration)
DJI M600 + Gimbal
(basic setup)
DJI M600 + Gimbal
(payload integration)
Simulator
Localization
(range-based)
Navigation
(by just predefined via-point following)
SLAM
Navigation
(by next-best-view point selection)
Building Systems
Localization & Mapping
Navigation
Following Predefined Via-Points
In-progress

## Slide 7: Task 2: SLAM
DJI M100
(basic setup)
DJI M100
(payload integration)
DJI M600 + Gimbal
(basic setup)
DJI M600 + Gimbal
(payload integration)
Simulator
Localization
(range-based)
Navigation
(by just predefined via-point following)
SLAM
Navigation
(by next-best-view point selection)
Building Systems
Localization & Mapping
Navigation
Building a Map

## Slide 8: Task 3: Navigation
DJI M100
(basic setup)
DJI M100
(payload integration)
DJI M600 + Gimbal
(basic setup)
DJI M600 + Gimbal
(payload integration)
Simulator
Localization
(range-based)
Navigation
(by just predefined via-point following)
SLAM
Navigation
(by next-best-view point selection)
Building Systems
Localization & Mapping
Navigation
Building a Map by Next-Best-View Point Selection

## Slide 9: Meeting Results: What to do
Common
  Basic setup for 'DJI M600 + Gimbal' (primarily by Zahra & Kunwoo)
  Booking a PSE 4th floor room equipped with motion capture systems
Zahra
  Understanding Kunwoo's EKF-based UWB localization code (including EKF)
Kunwoo
  Sending thesis and experiment plan to prof. Sohn
  Writing a paper for ISPRS Geospatial Week 2019
Jungwon
  Writing a paper for IROS 2019

## Slide 10: Future Plan
Jungwon's Rough Suggestion for Future Plan
Jungwon: supports Kunwoo & Zahra mainly in technical issues.
UWB-Inertial Odometry (UIO)
▪ EKF-based UIO and/or DOP
▪ MSCKF-based UIO and/or DOP
Localization with UIO + GPS switching
Kunwoo (primarily UAV localization)
Zahra (primarily semantic SLAM)
Conventional SLAM
▪ Using vision and/or LiDAR
▪ ORB2
Semantic SLAM
▪ Fusion with deep

## Slide 11: IMU Calibration Problem
Jan 24 2019
Participant: Jungwon Kang, Zahra Arjmandi, Kunwoo Park, Yujia Zhang

## Slide 12: Problem 1
Where is the UWB receiver wrt IMU axis?

## Slide 13: Problem 2
What is the initial R, T between UWB axis and IMU axis?

## Slide 14: Plan for Year 2019
Feb 5 2019
Participant: Jungwon Kang, Zahra Arjmandi, Kunwoo Park

## Slide 15: Plan for Year 2019
 |  | Month |  |  |  |  |  |  |  |  |  |  | 
 |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12
Building System | Payload purchase |  |  |  |  |  |  |  |  |  |  |  | 
 | Testing of M600 & Ronin-MX |  |  |  |  |  |  |  |  |  |  |  | 
 | Individual test of payload |  |  |  |  |  |  |  |  |  |  |  | 
 | Payload integration |  |  |  |  |  |  |  |  |  |  |  | 
UWB-aided localization | Kunwoo's Kalman filter |  |  |  |  |  |  |  |  |  |  |  | 
 | Jungwon's Smoothing |  |  |  |  |  |  |  |  |  |  |  | 
Demo | Path following |  |  |  |  |  |  |  |  |  |  |  | 
SLAM | Semantic SLAM |  |  |  |  |  |  |  |  |  |  |  | 
EKF / MSCKF / DOP
IROS
Payload
● Positioning sensor: Pozyx / Spatial / DJI-RTK
● Imaging sensor: ZED stereo / FLIR Duo R / Sony A7III
● Velodyne LiDARs: Puck LITE / Puck Hi-Res / HDL-32E

## Slide 16: Current Progress & To do next
Mar 10 2019
Jungwon Kang

## Slide 17: Current Progress & To Do Next
Subject | Detailed Task | Current Progress | To Do Next
System building | Payload purchase | ▪ Received Velodyne Puck Lite & Hi-Res | ▪ Receiving the rest of ordered items (All items are listed at the bottom of page.) ▪ Need to buy a cabinet with lockers ▪ Making a list of items
 | Testing M600 & Ronin-MX | ▪ Tested Ronin-MX ▪ Not tested M600 due to a broken battery ▪ The broken battery (TB48S) was delivered to the OmniView tech. | ▪ Need to order extra TB48S batteries. (Need $2000 for six TB48S)
 | Test of each payload | None | 
 | Payload integration | None | 
Dataset release | UWB-IMU dataset generation & release | None | ▪ Need to do experiments ▪ Need to release the dataset to the public ▪ Need to submit a paper about the dataset
Localization solution | UWB multilateration-based localization | ▪ Implemented an initial version of multilateration in C++ | ▪ Need to implement LM non-linear optimization in C++
 | UWB-EKF-based localization | ▪ Implemented in MATLAB (by Kunwoo) | ▪ Need to implement in C++ ▪ Need to write a thesis draft by Kunwoo
 | UWB-Smoothing-based localization | ▪ Implemented in MATLAB (by Jungwon) ▪ Submitted IROS paper | ▪ Need to implement in C++
Navigation solution | Coverage path planning | ▪ Implemented in MATLAB (by Zahra) | 
 | Implementing in real systems | None | ▪ Need to implement in M100 & M600
Payload
● Positioning sensor: Pozyx / Spatial / DJI-RTK
● Imaging sensor: ZED stereo / FLIR Duo R / Sony A7III
● Velodyne LiDARs: Puck LITE / Puck Hi-Res / HDL-32E

## Slide 18: Current Tasks Task 1. Testing & Labeling of Items Task 2. Implementation of Waypoint Following
April 11 2019
Jungwon Kang

## Slide 19
Task 1. Testing & Labeling of Items

## Slide 20: Item List (Apr 11 2019)
Type | Item Name | Components | Delivery State | Testing State
Drone | DJI M600 Set | M600 body / Ronin-MX Gimbal / 2 RC / Batteries / RTK-GPS |  | Partially done
Drone | DJI M100 Set | M100 body / RC / Propellars / Batteries / A3 FC / Lightbridge |  | Partially done
Drone | DJI Mavic Air Set |  |  | Done
IMU | Spatial |  | Not delivered yet | Not done yet
UWB | TimeDomain | 5 UWB modules / 5 Batteries |  | Done
UWB | Pozyx |  | Not delivered yet | Not done yet
LiDAR | GeoSLAM | Scanner / Data logger / Dongle USB |  | Done
LiDAR | Velodyne Puck LITE |  |  | Not done yet
LiDAR | Velodyne Puck Hi-Res |  |  | Not done yet
LiDAR | Velodyne HDL-32E |  |  | Not done yet
Camera | Sony A7III |  | Not delivered yet | Not done yet
Camera | FLIR Duo R |  | Not delivered yet | Not done yet
Camera | ZED stereo |  | Not delivered yet | Not done yet
Camera | RealSense Depth |  |  | Not done yet
Computer | Intel NUC1 |  |  | Done
Computer | Intel NUC2 |  |  | Done
Computer | NVIDIA TX2 |  |  | Not done yet
Sub-device | Wifi router |  |  | Done
Sub-device | Laser distance |  |  | Done
Battery | Large1 |  |  | Done
Battery | Large2 |  |  | Done
Battery | Payload silver |  |  | Done
Solid | Tripod |  |  | Done
Solid | Chair |  |  | Done
Solid | Table |  |  | Done

## Slide 21
Task 2. Implementation of
Waypoint Following

## Slide 22: Implementation of Waypoint Following (1/4)
Objectives Implementation of waypoint following, where the waypoints are given by users in advance.
Waypoint
Notes: 그림출처: https://www.sttilophotography.com/office-and-apartment-block-textures-aoa-forums-3ad5333f19571a99.html

## Slide 23: Implementation of Waypoint Following (2/4)
Procedure for Waypoint Following
Get UAV pose
Start
End
Send command
Set initial target WP
Set next target WP
Need
command?
Reach
target WP?
No more target WP?
Yes
No
Yes
No
Yes
No
Yes
No
Get UAV pose
Mission Runner
Flight Controller
Get UAV pose
Localization
Module
Flight Controller
*WP: Waypoint

## Slide 24: Implementation of Waypoint Following (3/4)
Plan
Category | Task | Week 1 | Week 2 | Week 3 | Week 4
UWB | Implementing outlier removal in C++/ROS |  |  |  | 
UWB-aided Localization | Non-linear optimization in C++/ROS |  |  |  | 
 | Validation using Oshawa dataset |  |  |  | 
 | Validation by real experiment |  |  |  | 
Mission Runner | Implementing mission runner in C++/ROS |  |  |  | 
 | Validation by simulation |  |  |  | 
 | Validation by real experiment |  |  |  | 

## Slide 25: Implementation of Waypoint Following (4/4)
References
■ DJI official1 - void Control::positionAndYawCtrl(float32_t x, float32_t y, float32_t z, float32_t yaw)
https://developer.dji.com/onboard-api-reference/index.html
https://developer.dji.com/onboard-api-reference/classDJI_1_1OSDK_1_1Control.html#a6ed4bc74691c3e4fb0d5b30bcb67d6f5
■ DJI official2
https://developer.dji.com/onboard-sdk/documentation/guides/component-guide-missions.html
https://developer.dji.com/onboard-sdk/documentation/sample-doc/missions.html#output
■ DJI Matrice100 control and waypoints following
https://youtu.be/kBwdWXCKFFI
■ Stand-alone waypoint navigator
https://github.com/ethz-asl/waypoint_navigator
■ Interface of DJI autopilot based on its OSDK (3.2)
https://github.com/ethz-asl/dji_onboard_sdk_ros/wiki/Waypoint-Following
■ Building your own DJI M100 drone
https://discourse.ros.org/t/building-your-own-dji-m100-drone/1272

## Slide 26: Current Work Thread of QDrone Team
April 1 2019
Jungwon Kang

## Slide 27: List of Work Thread
Building a mapping system
Building UWB-IMU dataset
Multilateration-based localization (by Zahra)
Graph-based UWB-IMU localization (by Jungwon)
EKF-based UWB-IMU localization (by Kunwoo)
Predefined path following using UWB-based localization
MTO project?

## Slide 28: Meeting Minutes
Oct 8 2019
Jungwon, Zahra, Kunwoo, Prof. Gunho Sohn

## Slide 29: Minutes 1
Paper Writing
  Multilateration & EKF (led by Kunwoo)
    Should finish by the end of Oct 2019
    MDPI Journal of Drone
  Q-Drone benchmark data (led by Zahra)
    Should finish by the end of Nov 2019
    Would release a first draft on Oct 17 (Thurs)
  Pose graph for Q-Drone positioning
    Should finish by the end of Dec 2019

## Slide 30: Minutes 2
Tasks
  Building a payload system
    By cooperating with Patrick
    Having a meeting with Patrick on Oct 10 (Thurs)?
  Demonstrating way-point following
  Purchasing items
    Batteries for M600 (from ADERSIM account)
  Preparing Aug (Niagara / Oshawa) dataset
    Writing MTO report