## Slide 1: Meeting Materials for QDrone Project Regular Internal Meeting

## Slide 2: Regular Internal Meeting for QDrone Project
Jan 7 2019
4PM at PSE 312
Participant: Jungwon Kang, Zahra Arjmandi, Kunwoo Park

## Slide 3: Prerequisites for Pursuing Project
Software
  Matlab
  C++
  Ubuntu
  ROS
Theory (for backend: state estimation from sensor measurement)
  EKF
  MSCKF
  Smoothing
Sensor
  GPS
  IMU
  Camera
  LiDAR

## Slide 4: Tasks
Task 0: Building Systems
Task 1: Localization
Task 2: SLAM
Task 3: Navigation

## Slide 5: Task 0: Building Systems
DJI M100
(basic setup)
DJI M100
(payload integration)
DJI M600 + Gimbal
(basic setup)
DJI M600 + Gimbal
(payload integration)
Simulator
Localization
(range-based)
Navigation
(by just predefined via-point following)
SLAM
Navigation
(by next-best-view point selection)
Building Systems
Localization & Mapping
Navigation
Building Complete Systems
Done!
Done!

## Slide 6: Task 1: Localization
DJI M100
(basic setup)
DJI M100
(payload integration)
DJI M600 + Gimbal
(basic setup)
DJI M600 + Gimbal
(payload integration)
Simulator
Localization
(range-based)
Navigation
(by just predefined via-point following)
SLAM
Navigation
(by next-best-view point selection)
Building Systems
Localization & Mapping
Navigation
Following Predefined Via-Points
In-progress

## Slide 7: Task 2: SLAM
DJI M100
(basic setup)
DJI M100
(payload integration)
DJI M600 + Gimbal
(basic setup)
DJI M600 + Gimbal
(payload integration)
Simulator
Localization
(range-based)
Navigation
(by just predefined via-point following)
SLAM
Navigation
(by next-best-view point selection)
Building Systems
Localization & Mapping
Navigation
Building a Map

## Slide 8: Task 3: Navigation
DJI M100
(basic setup)
DJI M100
(payload integration)
DJI M600 + Gimbal
(basic setup)
DJI M600 + Gimbal
(payload integration)
Simulator
Localization
(range-based)
Navigation
(by just predefined via-point following)
SLAM
Navigation
(by next-best-view point selection)
Building Systems
Localization & Mapping
Navigation
Building a Map by Next-Best-View Point Selection

## Slide 9: Meeting Results: What to do
Common
  Basic setup for 'DJI M600 + Gimbal' (primarily by Zahra & Kunwoo)
  Booking a PSE 4th floor room equipped with motion capture systems
Zahra
  Understanding Kunwoo's EKF-based UWB localization code (including EKF)
Kunwoo
  Sending thesis and experiment plan to prof. Sohn
  Writing a paper for ISPRS Geospatial Week 2019
Jungwon
  Writing a paper for IROS 2019

## Slide 10: Future Plan
Jungwon's Rough Suggestion for Future Plan
Jungwon: supports Kunwoo & Zahra mainly in technical issues.
UWB-Inertial Odometry (UIO)
▪ EKF-based UIO and/or DOP
▪ MSCKF-based UIO and/or DOP
Localization with UIO + GPS switching
Kunwoo (primarily UAV localization)
Zahra (primarily semantic SLAM)
Conventional SLAM
▪ Using vision and/or LiDAR
▪ ORB2
Semantic SLAM
▪ Fusion with deep

## Slide 11: IMU Calibration Problem
Jan 24 2019
Participant: Jungwon Kang, Zahra Arjmandi, Kunwoo Park, Yujia Zhang

## Slide 12: Problem 1
Where is the UWB receiver wrt IMU axis?

## Slide 13: Problem 2
What is the initial R, T between UWB axis and IMU axis?

## Slide 14: Plan for Year 2019
Feb 5 2019
Participant: Jungwon Kang, Zahra Arjmandi, Kunwoo Park

## Slide 15: Plan for Year 2019
 |  | Month |  |  |  |  |  |  |  |  |  |  | 
 |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12
Building System | Payload purchase |  |  |  |  |  |  |  |  |  |  |  | 
 | Testing of M600 & Ronin-MX |  |  |  |  |  |  |  |  |  |  |  | 
 | Individual test of payload |  |  |  |  |  |  |  |  |  |  |  | 
 | Payload integration |  |  |  |  |  |  |  |  |  |  |  | 
UWB-aided localization | Kunwoo's Kalman filter |  |  |  |  |  |  |  |  |  |  |  | 
 | Jungwon's Smoothing |  |  |  |  |  |  |  |  |  |  |  | 
Demo | Path following |  |  |  |  |  |  |  |  |  |  |  | 
SLAM | Semantic SLAM |  |  |  |  |  |  |  |  |  |  |  | 
EKF / MSCKF / DOP
IROS
Payload
● Positioning sensor: Pozyx / Spatial / DJI-RTK
● Imaging sensor: ZED stereo / FLIR Duo R / Sony A7III
● Velodyne LiDARs: Puck LITE / Puck Hi-Res / HDL-32E

## Slide 16: Current Progress & To do next
Mar 10 2019
Jungwon Kang

## Slide 17: Current Progress & To Do Next
Subject | Detailed Task | Current Progress | To Do Next
System building | Payload purchase | ▪ Received Velodyne Puck Lite & Hi-Res | ▪ Receiving the rest of ordered items (All items are listed at the bottom of page.) ▪ Need to buy a cabinet with lockers ▪ Making a list of items
 | Testing M600 & Ronin-MX | ▪ Tested Ronin-MX ▪ Not tested M600 due to a broken battery ▪ The broken battery (TB48S) was delivered to the OmniView tech. | ▪ Need to order extra TB48S batteries. (Need $2000 for six TB48S)
 | Test of each payload | None | 
 | Payload integration | None | 
Dataset release | UWB-IMU dataset generation & release | None | ▪ Need to do experiments ▪ Need to release the dataset to the public ▪ Need to submit a paper about the dataset
Localization solution | UWB multilateration-based localization | ▪ Implemented an initial version of multilateration in C++ | ▪ Need to implement LM non-linear optimization in C++
 | UWB-EKF-based localization | ▪ Implemented in MATLAB (by Kunwoo) | ▪ Need to implement in C++ ▪ Need to write a thesis draft by Kunwoo
 | UWB-Smoothing-based localization | ▪ Implemented in MATLAB (by Jungwon) ▪ Submitted IROS paper | ▪ Need to implement in C++
Navigation solution | Coverage path planning | ▪ Implemented in MATLAB (by Zahra) | 
 | Implementing in real systems | None | ▪ Need to implement in M100 & M600
Payload
● Positioning sensor: Pozyx / Spatial / DJI-RTK
● Imaging sensor: ZED stereo / FLIR Duo R / Sony A7III
● Velodyne LiDARs: Puck LITE / Puck Hi-Res / HDL-32E